OmniSight

Multimodal UI Self-Healing & RPA Agent

Project Modules

The project splits into 5 layers and 20 modules. Each module has one job, which makes it easier to build, test and explain in your viva.

# 1. Module Map

+------------------------ Interface Layer ------------------------+

|  Dashboard (React)   Chrome Extension   Goal Input / CLI        |

+-----------------------------------------------------------------+

|

v

+----------------------- Intelligence Layer ----------------------+

|  Planner        Vision/LLM Client        Verifier               |

+-----------------------------------------------------------------+

|

v

+------------------------ Execution Layer ------------------------+

|  Workflow Engine -> Executor (Web / Desktop) -> Perception      |

+-----------------------------------------------------------------+

|  (on failure)

v

+----------------------- Self-Healing Layer ----------------------+

|  Healer (ladder)   Locator Memory   Pop-up Handler              |

+-----------------------------------------------------------------+

|

v

+--------------------- Support / Data Layer ----------------------+

|  Storage (SQLite)  Safety & Guardrails  Backend API  Benchmark  |

+-----------------------------------------------------------------+

# 2. Core Execution Modules

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 1 | Workflow Definition | Defines a workflow as JSON/YAML steps (action, target, expected result) and validates the schema | JSON Schema, Zod (Node) or Pydantic (Python) |
| 2 | Workflow Engine / Executor | Reads steps and runs them one by one (click, type, select, wait, extract). Calls the verifier and healer | Playwright |
| 3 | Perception | Captures a screenshot, builds a simplified DOM (visible interactive elements with text, role, position), optionally runs OCR | Playwright screenshots, DOM/accessibility tree, Tesseract (optional) |
| 4 | Verifier | After each step, checks whether the expected state was reached (DOM check plus vision check) | Vision model, Playwright assertions |

# 3. Intelligence Modules

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 5 | Vision/LLM Client | One wrapper for all model calls: prompt templates, image encoding, retries, cost and token tracking, JSON-only output parsing | Model API SDK |
| 6 | Planner | Converts a natural-language goal into a step list using the current screen as context | LLM + your workflow schema |

# 4. Self-Healing Modules (the Core of the Project)

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 7 | Healer (Healing Ladder) | Runs recovery strategies, cheapest first: retry with wait, fallback locators (text, aria-label, role), fuzzy DOM match, vision recovery | Playwright locators, fuzzy matching library |
| 8 | Fuzzy Matcher | Finds the DOM element most similar to the old one (text, attributes, position) | rapidfuzz (Python), fuse.js (Node) |
| 9 | Pop-up / Blocker Handler | Detects modals, cookie banners and overlays, and dismisses them | DOM rules + vision check |
| 10 | Locator Memory | Stores old locator, new locator, strategy and confidence after a successful heal, and serves the healed locator first next time | SQLite |
| 11 | Escalation | Hands off to a human with a screenshot when every strategy fails | Dashboard review queue |

# 5. Safety and Data Modules

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 12 | Safety & Guardrails | Step limit, loop detection, confirmation before destructive actions (delete, pay, submit), masking of passwords and sensitive fields in screenshots and logs | Custom rules, .env for secrets |
| 13 | Storage / Logging | Saves runs, steps, screenshots, heals, errors and cost | SQLite (better-sqlite3 or SQLAlchemy) |
| 14 | Backend API | Exposes runs, steps, heals and metrics to the dashboard and extension; starts and stops runs | Express or FastAPI |

# 6. Interface and Extra Modules

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 15 | Dashboard | Run history, screenshot timeline, healing report (what broke, strategy, old and new locator, confidence), metrics, review queue | React, Tailwind, Recharts |
| 16 | Record-and-Replay | Records your browser actions and generates the workflow JSON, saving several locators per element | Playwright codegen or custom event listeners |
| 17 | Chrome Extension | Records and runs workflows from the browser, sends runs to the backend, shows live step status | Manifest V3, content scripts |
| 18 | Desktop Automation | Runs the same screenshot-and-vision loop on native apps | PyAutoGUI or robotjs |

# 7. Evaluation Modules

| # | Module | What it does | Key tools |
| --- | --- | --- | --- |
| 19 | UI Mutation Generator | Creates controlled UI changes in your test app (rename IDs, move buttons, change text, add pop-ups) | Scripts or feature flags in your test app |
| 20 | Benchmark Runner | Runs the plain bot, DOM-healing only, and full OmniSight on every mutation and compares success rate, time and cost | Custom runner + dashboard charts |

# 8. How the Modules Connect (One Step's Life)

- The Executor takes a step from the Workflow Engine.

- Safety checks that the action is allowed.

- The Executor acts. Perception captures the new state.

- The Verifier checks the result.

- If it fails, the Healer tries strategies, using the Pop-up Handler, Fuzzy Matcher, Vision Client and Locator Memory.

- Storage logs everything, and the Dashboard shows it.

# 9. Suggested Folder Structure

omnisight/

|-- core/        workflow, executor, perception, verifier

|-- ai/          llm_client, planner, prompts

|-- healing/     healer, fuzzy_matcher, popup_handler, locator_memory

|-- safety/      guardrails, masking

|-- desktop/     desktop executor

|-- api/         backend routes

|-- storage/     db models, migrations

|-- dashboard/   React app

|-- extension/   Chrome extension

|-- benchmark/   mutations, runner

`-- tests/

# 10. Build Order

| Week | Modules |
| --- | --- |
| 1 | 1, 2, 3, 4, 5, 13 |
| 2 | 7, 8, 9, 10, 11 |
| 3 | 6, 12, 14, 15 |
| 4 | 16, 17 |
| 5 | 18, 19, 20 |