OmniSight

Multimodal UI Self-Healing & RPA Agent

Python-first 0 → 1 Project Roadmap

# 1. Project Goal

OmniSight is an AI-powered automation agent that can understand a user interface, perform actions, verify results, and recover when the interface changes. The core loop is:

Observe → Think/Reason → Plan → Act → Verify → Self-Heal → Replan → Retry

# 2. What OmniSight Can Do

Observe web or desktop user interfaces using screenshots, DOM information, accessibility information, and OCR.

Understand a user's natural-language task.

Create an action plan from the task.

Execute mouse, keyboard, browser, and application actions.

Verify whether an action produced the expected result.

Detect UI changes or failed actions.

Find an alternative UI target using text, visual similarity, structure, or semantics.

Recover from failures and continue the workflow.

Remember successful workflows for future automation.

Apply permissions, approvals, confidence thresholds, and audit logging.

# 3. Recommended Python Technology Stack

| Technology | Purpose |
| --- | --- |
| Python | Main programming language |
| FastAPI | Backend/API layer |
| Playwright Python | Browser automation |
| PyAutoGUI | Desktop mouse and keyboard automation |
| OpenCV | Computer vision and image processing |
| Tesseract / EasyOCR | OCR and text extraction |
| PyTorch | AI/ML models |
| NumPy / Pandas | Numerical and data processing |
| Pydantic | Data validation and structured models |
| SQLAlchemy + MySQL | Database and persistence |
| Redis / Celery | Later-stage background jobs |
| React or HTML/CSS/JS | Optional dashboard/frontend |
| Git / GitLab | Version control |

# 4. Main OmniSight Modules

AI Agent / Orchestrator: Controls the complete agent loop.

Task Manager: Stores tasks, status, steps, retries, and results.

Planner / Decision Engine: Converts user goals into executable steps.

UI Observer: Collects screenshots, DOM, accessibility data, and UI state.

Computer Vision: Detects and compares visual UI elements.

OCR: Reads visible text from screenshots.

RPA / Action Engine: Executes clicks, typing, scrolling, navigation, and other actions.

Verification: Checks whether actions produced the expected result.

Self-Healing Engine: Finds replacement targets when original targets fail.

Confidence Engine: Measures confidence before executing risky actions.

Memory: Stores successful workflows and useful UI patterns.

Application Adapters: Connects OmniSight to browser, desktop, and POS applications.

Security / Permissions: Controls sensitive operations and approvals.

Logging / Audit: Records actions, errors, decisions, and recovery attempts.

Analytics / Monitoring: Tracks success rate, healing rate, latency, and failures.

Testing / Simulation: Tests workflows and intentional UI changes.

# 5. Recommended Project Structure

omnisight/
├── app/
│   ├── agent/
│   │   ├── agent.py
│   │   ├── planner.py
│   │   ├── decision_engine.py
│   │   └── task_manager.py
│   ├── observer/
│   │   ├── ui_observer.py
│   │   ├── screenshot.py
│   │   ├── dom_observer.py
│   │   └── accessibility.py
│   ├── vision/
│   │   ├── vision.py
│   │   ├── ocr.py
│   │   └── image_processor.py
│   ├── rpa/
│   │   ├── browser.py
│   │   ├── desktop.py
│   │   ├── mouse.py
│   │   ├── keyboard.py
│   │   └── action_executor.py
│   ├── verification/
│   │   ├── verifier.py
│   │   └── validators.py
│   ├── healing/
│   │   ├── healing_engine.py
│   │   ├── candidate_finder.py
│   │   ├── similarity.py
│   │   └── recovery.py
│   ├── memory/
│   │   ├── memory.py
│   │   ├── workflow_memory.py
│   │   └── embeddings.py
│   ├── security/
│   │   ├── permissions.py
│   │   └── approvals.py
│   ├── logging/
│   │   ├── logger.py
│   │   └── audit.py
│   ├── database/
│   │   ├── connection.py
│   │   ├── models.py
│   │   └── repositories.py
│   ├── adapters/
│   │   ├── browser_adapter.py
│   │   ├── desktop_adapter.py
│   │   └── pos_adapter.py
│   └── main.py
├── tests/
├── screenshots/
├── logs/
├── demo_app/
├── requirements.txt
├── .env
├── .gitignore
└── README.md

# 6. 0 → 1 Development Roadmap

## Phase 0 — Foundation

Install Python 3.12+ and VS Code.

Create a Python virtual environment.

Create the OmniSight folder structure.

Install FastAPI, Uvicorn, Playwright, Pydantic, and python-dotenv.

Install the Playwright Chromium browser.

Create a minimal FastAPI health endpoint.

## Phase 1 — Deterministic RPA

Create a small controlled demo web application.

Use Playwright to open the application.

Navigate to a page.

Locate a button or input.

Type data and click an action.

Capture screenshots and logs.

Verify that the expected result appeared.

## Phase 2 — UI Observation

Build the UI Observer.

Capture screenshots.

Read DOM elements.

Read accessibility information.

Create a normalized representation of visible UI elements.

Store observation snapshots for debugging.

## Phase 3 — Task Manager

Accept natural-language tasks.

Create task IDs and workflow steps.

Track pending, running, successful, failed, and retrying states.

Store action history and verification results.

## Phase 4 — Planner

Convert a goal into smaller executable steps.

Separate navigation, input, action, and verification steps.

Add basic decision rules before introducing an advanced AI planner.

## Phase 5 — Verification

Verify page changes.

Verify text and element visibility.

Verify URL/navigation state.

Verify data-entry results.

Capture evidence after important actions.

## Phase 6 — Self-Healing

Intentionally change a demo button, for example from 'Create Customer' to 'Add Customer'.

Detect that the original locator failed.

Search candidate elements using text, attributes, DOM structure, and visual similarity.

Rank candidates using a similarity/confidence score.

Try a safe replacement.

Verify the result.

Record the healing event.

## Phase 7 — Vision + OCR

Add OpenCV for image processing.

Add OCR for visible text.

Detect UI regions and compare screenshots.

Use visual evidence when DOM information is unavailable or unreliable.

## Phase 8 — AI Planner / Multimodal Understanding

Add an AI model to interpret task intent and observations.

Combine text, screenshots, OCR, DOM, and application state.

Generate structured plans rather than unrestricted actions.

Use confidence thresholds and approval gates for risky actions.

## Phase 9 — Memory

Store successful workflows.

Remember stable UI patterns and previous healing solutions.

Retrieve relevant workflows for similar tasks.

Improve future planning without blindly replaying old coordinates.

## Phase 10 — Security

Define allowed and restricted actions.

Require approval for sensitive operations.

Add action-level permissions.

Maintain a complete audit trail.

## Phase 11 — Dashboard and Analytics

Create a dashboard for tasks, runs, failures, healing events, and confidence.

Track automation success rate.

Track self-healing success rate.

Track average execution time and retry count.

## Phase 12 — POS Integration

Connect OmniSight to the existing POS through APIs or a controlled UI adapter.

Start with low-risk workflows such as product lookup and report navigation.

Add verification before financial or inventory-changing actions.

Keep the POS business logic separate from the AI agent.

# 7. First Demo Workflow

The first serious MVP should demonstrate:

User task: "Create customer Rahul."

Agent opens the demo application.

Agent navigates to Customers.

Agent finds Create Customer.

Agent enters Rahul.

Agent saves the customer.

Agent verifies that Rahul appears in the customer list.

The UI is then intentionally changed so the original button name no longer exists.

The agent detects the failure, finds the replacement target, performs the action, and verifies success.

# 8. Initial Installation Commands

python --version

mkdir omnisight
cd omnisight

python -m venv .venv
.venv\Scripts\activate

pip install fastapi uvicorn playwright pydantic python-dotenv

playwright install chromium

pip install opencv-python numpy pyautogui

# 9. First Milestone Architecture

Keep the first version small. Do not begin by installing every AI model or building the complete POS integration.

User Task
   ↓
Python OmniSight Agent
   ↓
Task Manager
   ↓
Planner
   ↓
Playwright / RPA Engine
   ↓
Demo Web Application
   ↓
UI Observer / Screenshot
   ↓
Verification
   ↓
SUCCESS or SELF-HEAL
   ↓
Logs + Memory

# 10. Suggested MVP Versions

| Version | Target |
| --- | --- |
| V0.1 | Open a demo website with Python + Playwright. |
| V0.2 | Complete 'Create customer Rahul' end-to-end. |
| V0.3 | Break the UI intentionally and demonstrate self-healing. |
| V0.4 | Add screenshots, OCR, and visual comparison. |
| V0.5 | Add AI planning and confidence scoring. |
| V0.6 | Add workflow memory. |
| V0.7 | Add security, approvals, and audit logs. |
| V1.0 | Python + AI + Vision + OCR + RPA + Self-Healing + Memory + Security + Dashboard. |

# 11. Important Design Principle

Build deterministic automation before adding complex AI. First prove that OmniSight can observe, act, and verify reliably. Then add self-healing. After that, add AI planning, multimodal understanding, memory, and advanced decision making. This makes the project easier to debug, safer to operate, and much stronger as a portfolio project.

# 12. Connection to the Existing POS System

The existing Node.js/Express/MySQL POS can remain the business application. OmniSight can be developed independently in Python and later communicate with the POS through REST APIs or a dedicated POS adapter. This separation keeps accounting, inventory, sales, and business rules inside the POS while OmniSight handles observation, planning, automation, verification, and recovery.

# 13. Final Target

The finished OmniSight system should be able to receive a goal, understand the available interface, create a plan, execute actions, verify the outcome, recover from UI changes, remember successful solutions, and safely ask for approval when an action is sensitive.